I've analyzed your spelling-bee project and created a plan for integrating Sanity CMS.

The project currently fetches puzzle data from a static JSON file in public/api/data.json. The plan covers:

Overview

1. Sanity Studio Setup - Installing dependencies and initializing a Sanity project
2. Schema Definition - Creating a content model that matches your current puzzle structure (centerLetter, outerLetters, pangrams, answers, etc.)
3. Client Integration - Building a Sanity client to fetch puzzles
4. Update Data Fetching - Modifying GameProvider.jsx to use Sanity instead of the JSON file
5. Environment Configuration - Setting up credentials securely
6. Content Migration - Moving your existing puzzles into Sanity
7. Testing - Ensuring everything works with the new data source

The integration will maintain the same interface so your existing components won't need changes. Would you like me to proceed with implementing this plan?